| Minutes of Meeting |  |
| --- | --- |
| Meeting Name : | - GRM SAF ROPP Software Package Version 2 DRI |
| Meeting Reference : | - EUM/PPS/MIN/08/0139, v1 |
| Date(s) of Meeting : | - 10 November 2008 |
| Place of Meeting : | - DMI |
| Minute Taker : | - Dominique Faucher |
| Participants : | - EUM: C. Marquardt, A. von Engeln, D. Faucher - Met Office : Huw Lewis - DMI: K. Lauritsen |
| Distribution : | - Participants, Steering Group |
| Attachments : | - <Att> |

|  | ACTIONEE |
| --- | --- |
| The participants thank the Project Team for the quality of the presentation and the documentation provided. As indicated by the beta tester, the Software package SW performs as intended and has a very good overall quality. It is recommended that the ROPP SW package be provided to users once actions with the relevant due date ( “prior release”) have been closed. |  |

Agenda:

- Introduction

- ROPP description

- Documentation provided

- Software test results and non conformances (including beta test reports and implementation)

- Delivery item list to users

- AOB

  - copyrights, License Agreement,

  - user support and web site

  - JOP/OICD

  - action from previous meeting

  - switch from previous SW

- Conclusion

- Introduction

The purpose of this meeting is the verification for the readiness to provide the version 2 of the ROPP (Radio-occultation Pre-Processing Software) to users. This software package is referenced as GRM-16.

It has been held on 10 November 2008 at DMI (Copenhagen).

- ROPP description

As detailed in SAF/GRAS/METO/UG/ROPP/001, GRAS SAF ROPP Overview , the ROPP software is split into several modules for specific purposes.

Alternatively, users may wish to use the executable tools provided as part of each module as stand-alone applications for RO data processing. The different modules for version 2 consist of:

  - Input/Output (ROPP_IO)

Provides support for a generic data format for a generic data format for radio occultation data. Routines for flexible netCDF I/O of RO data via simple interfaces with a file management/conversion tool. BUFR encoder and decoder application tools. Tools to convert from UCAR and GFZ format data files. Data thinning routines.

  - Forward operators (ROPP_FM)

Provides forward operators to compute vertical refractivity and bending angle profiles from background data on pressure- and height-based and hybrid NWP model vertical grids. Tangent linear, Adjoint and Gradient codes to the forward operators are provided for use in assimilation processing.

  - 1DVAR (ROPP_1DVAR)

Provides 1D-Var and minimiser routines for retrieval of pressure/height, temperature and humidity profiles from a refractivity or bending angle profile, given an NWP background profile, observation and background covariance matrices. Perform data quality control checks.

  - Preprocessing (ROPP_PP)

Processing to apply ionospheric correction to L1 and L2 bending angles to derive corrected bending angle refractivity profiles by combining measured data with climatological bending angle profiles.

  - Testing (ROPP_TEST)

The complete ROPP_TEST suite is not intended for users but for internal validation of the ROPP code.

Some functionality of ROPP_TEST is included in ROPP_IO, ROPP_PP, ROPP_FM and ROPP_1DVAR for users to verify that the code has been correctly built.

Main upgrades were described by the Project Team (see released Note and documentation)

- Documentation provided

The document provided consisted on:

  - SAF/GRAS/METO/FMT/BUFR/001,  Version 2.0, dated: 9 October 2008: GRAS SAF WMO FM94 (BUFR) Specification

  - Ref: SAF/GRAS/METO/UG/ROPP/001, Version 2.0, dated 1 December 2008, GRAS SAF ROPP Overview

  - User Guide Part I: Input/Output module, Version 2.0, dated 1 December 2008 SAF/GRAS/METO/UG/ROPP/003

  - User Guide Part II: Forward model and 1dVar modules, Version 2.0, dated 1 December 2008, ref SAF/GRAS/METO/UG/ROPP/004

  - SAF/GRAS/METO/UG/ROPP/005, Version 2.0, dated 1 December 2008: GRAS Meteorology SAF ROPP User Guide. III: Pre-processor

  - Release Note

  - SAF/GRAS/METO/FMT/ROPP/001 Version 1.1 – Issue 4, dated: 1 December 2008, GRAS SAF ROPP Interface File Format

  - SAF/GRAS/METO/FMT/BUFR/001, Version 2.0, dated: 9 October 2008, GRAS SAF WMO FM94 (BUFR) Specification

  - Source code, Test plan and results data package (refer to file “ropp_test.tar”)

Action 1 DRI ROPP v2: concerning GRAS SAF ROPP Overview,

- update table of content concerning list of tables and pagination,

- In table 3, distinguish the Microsoft windows platforms issue,

- Enhance the characteristics of this release in the different tables (such as in section 4.4) versus those which have not happened yet (referring to version 3).

Due date: prior to release of V2.

Action 2 DRI ROPP v2: check plotting examples section 2.5 in User Guide Part I I/O and or provide a sentence indicating they were provided for illustration.

Due date: prior to release of V2

Action 3 DRI ROPP v2: in the release Note:

- Create an other section “limitations” or “open issues”, in the release note for example to identify the remove of text file, requiring using only netcdf.

- Check if the colour “red” for new module is appropriate.

Due date: prior to release of V2

Action 4 DRI ROPP v2: BUFR specification document: Remove the drawing in fig 1 of the document by another, for example the one in user guide volume 2 fig3.1.

Due date: prior to release of V2

The Package configuration and its module is provided in the release note

- Software test results and non conformances (including beta test reports and implementation)

- See test reports.

- Assessment of open SPRs was performed:

Action 5 DRI ROPP v2: Ticket 148 related to L1 and L2 data in BUFR: issue cannot be reproduced. Some further investigation will be performed. It should be fixed if possible prior to delivery of V2, or it will be identified in the release note in the new section “open issues”.

Due date: prior to release of V2

- Beta tester (Josep APARICIO) feed back: see ticket 144: feedback has been implemented; closure expected

- Several tickets identified on former versions of the ROPP software are still open and expected to be closed for v3 or later. However they are all considered as improvement and not defect, except:

    - Ticket 133: only affects the UK Met Office. It could affect 64 bits machine. It is identified in the release note

    - Ticket 150 on PGF and NAG behaviour in ropp_io_thin.f90: is a reminder that the code should be cleaned up.

    - Action 6 DRI ROPP v2: Ticket 153 on “writing invalid data to multifiles” should be mentioned in the release note section “open issues”

Due date: prior to release of V2

    - Ticket 113, 122, 140, are enhancement and not defects.

- Action 7 DRI ROPP v2: perform test related to “netCDF files run through CF convention compliance checker” and if there are differences, identify them in the release note “open issue”.

Due date: prior to release of V2

- Conclusion of the beta tester report:

    - SW performs as intended and has a very good overall quality in this respect

    - Improve structure of the package

    - Risk that the package may appear too complex

These comments have been mostly taken into account; remaining open points are minor.

- Delivery item list to users

The delivery consists on:

  - The main package

  - Its documentation

The GARF site gives the possibility to download the third party software packages used with ROPP-2(v2.0) and defined below:

  - netCDF 3.6.3 I/O interface library to a platform-independent, self-documenting binary file data format. Required by the ROPP_IO module.

  - udunits 1.12.9 Units conversion library. Required by the ROPP_IO and ROPP_FM modules.

  - BUFR 18.0 Met Office BUFR kernel library. Only needed if building the BUFR encoder/decoder tools from the ROPP_IO module.

Action 8 DRI ROPP v2: verify with Met Office if the sentence in Overview document: “On request to the Met Office via the ROPP Development Team” is valid for downloading the BUFR kernel, and correct.

Due date: prior to release of V2

The following 3rd party software needs to be downloaded for windows users only; the GARF web site provides the relevant link.

  - Cygwin Any recent Linux-style environment for building dependency packages and ROPP on Microsoft Windows platforms.

- AOB

  - copyrights, License Agreement,

As for previous version except some added copyrights statement in the preprocessing module (already included in the list approved with the CDOP cooperation agreement).

  - user support and web site

OK

  - JOP/OICD: pending finalisation of EUMETCast tests

  - action from previous meeting: all actions from DRI ROPP V1 closed

  - switch from previous SW:  see release note section 3.

  - action 9 DRI ROPP v2: assess the possibility to use net cdf 4 (compile, new functionalities, etc.) and present results to Steering Group.

due date: inform SG in 2009 of results

- Conclusion

The participants thank the Project Team for the quality of the presentation and the documentation provided.

As indicated by the beta tester, the Software package SW performs as intended and has a very good overall quality.

It is recommended that the ROPP SW package be provided to users once actions with the relevant due date ( “prior release”) have been closed.